## Slide 1
CHAPTER 4
QUALITY ASSURANCE
4.1. Process checklists
4.2. Benchmarking
4.3. Quality (project) Audit
4.4. The PCDA(Plan, Do, Check, and Act) Cycle

## Slide 2: Project Quality Assurance
Meaning
The PMBOK® Guide defines quality assurance as “…the application of planned, systematic quality activities to ensure that the project will employ all processes needed to meet requirements.”
"The planned and systematic activities implemented in a quality system so that quality requirements for a product or service will be fulfilled.”
American Society for Quality (ASQ)
Quality assurance can be defined as “all the planned and systematic activities implemented within the quality system to provide confidence that the project will satisfy the relevant quality standards.

## Slide 3
In the ISO 9000 standard ,Clause 3.2.11 defines Quality Assurance as: “A part of quality management focused on providing confidence that quality requirements will be fulfilled”
"The function of quality that assures that the standards, processes, and procedures are appropriate for the project and are correctly implemented”
QUALITY ASSURANCE is The sum total of the organized arrangements made with the object of ensuring that products are of the quality required for their intended use.
Simply put, Quality Assurance focuses on the process of quality.

## Slide 4
“Quality assurance” can be a somewhat troublesome term.
Often, “quality assurance” is used in conversation and writing when the term “quality control” would be more accurate and more properly applied.
This may be because people are not well informed about the difference between the two.
Or, assuming equivalent meaning, people consider “assurance” to be a nicer, less offensive word than “control,” which may have strongly negative, personal associations.

## Slide 5
Whatever the reason for possible confusion, the project team must understand the difference between assurance and control.
Both are essential elements of quality management and both are necessary for project success.
Briefly, quality assurance
  addresses the program;
  it is the combined set of activities that the project team will perform to meet project objectives.
Quality control
  addresses the outcomes;
  it is monitoring performance and
  doing something about the results.

## Slide 6
Quality Assurance The key words in the PMBOK® Guide definition are “planned, systematic activities.”
The activities are the things that the project team will do to determine if project performance is meeting the requirements of quality and other standards.
The activities are the things the project team will do to check project performance against the project plan using specifications as the targets.

## Slide 7
For the sake of clarity, we define quality assurance activities to start when the key project stakeholders approve the project plan and the focus of activities shifts from strictly planning to mostly execution.
Quality assurance activities continue until the final project deliverables are complete.
Quality assurance follows quality planning as the third stage in the five-stage project quality process model and runs largely parallel with project quality control.

## Slide 8
Assurance is the activity of
  providing evidence to create confidence among all stakeholders that
  the quality-related activities are being performed effectively;
  and that all planned actions are being done to provide adequate confidence that a product or service will satisfy the stated requirements for quality.
Quality Assurance is a process to provide confirmation based on evidence to ensure to the donor, beneficiaries, organization management and other stakeholders that product meet needs, expectations, and other requirements.
It assures the existence and effectiveness of process and procedures tools, and safeguards are in place to make sure that the expected levels of quality will be reached to produce quality outputs.

## Slide 9
Quality assurance occurs during the implementation phase of the project and includes the evaluation of the overall performance of the project on a regular basis to provide confidence that the project will satisfy the quality standards defined by the project.
One of the purposes of quality management is to find errors and defects as early in the project as possible. Therefore, a good quality management process will end up taking more effort hours and cost upfront.
The goal is to reduce the chances that products or services will be of poor quality after the project has been completed.

## Slide 10
Quality assurance is done not only to the products and services delivered by the project but also to the process and procedures used to manage the project, that includes the way the project uses the tools, techniques and methodologies to manage scope, schedule, budget and quality.
Quality assurance also includes the project meets any legal or regulatory standards.

## Slide 11: Features of Quality Assurance
A process, not an end-point
Must ensure that quality policies are followed
An organization has to ensure, that processes are efficient and effective as per the quality standards defined for products.
This is to determine that activities and procedures are being followed and the tests are being made.
It is all about whether the planned activities are done or not?
Evaluation of the overall performance of the project on a regular basis.
QA can spot trends by conducting consistent record reviews. If record reviews don’t stay current, no one will get timely feedback before a real problem crops up.
Begin after planning.
It is an execution process
Responsible for day-to-day operations and for longer term goal settings

## Slide 12: 4.1. Process Checklists
Process checklists project audits and PDCA cycle are the frequently used methods used for project quality assurance.
Process checklists are special types of data collection forms in which processes may be easily verified on the form.
Developing Assurance Activities
Developing assurance activities involves more than delegation.
Coherent, integrated activities arise from a disciplined process of steps:
1. Select the relevant standard or specification.
2. Using operational definitions, define an activity that will collect data and compare results to the plan. Develop and apply metrics.
3. Define and provide resources.
4. Assign responsibility to a specific entity.
5. Assemble activities into a quality assurance plan.

## Slide 13: Metrics
Recall that metrics are a means of measurement to determine the degree of conformance to specifications.
They close the loop and link together requirements, specifications, assurance activities, and the metrics themselves.
See the examples below.
Requirement (generally stated) — “Responsive telephone hotline service.”
Specification (specific and measurable) — “Answer 99 percent of hotline service calls within one ring.”
Assurance activity (action to be taken) — Determine percentage of calls answered on one ring during a forty-eight-hour period.
Metric (means of measurement) — Percentage of calls answered on one ring.

## Slide 14: Quality Journey: Quality Assurance Activities.
Customers
Requirements
Specifications
QA Activities

## Slide 15: 4.2. Benchmarking
Project management benchmarking is the process of continuously comparing the project management practices of your organization with the practices of leaders anywhere in the world; its goal is to gain information to help you improve your own performance.
The information obtained through benchmarking might be used to help you improve your processes and the way in which those processes are executed, or the information might be used to help your company become more competitive in the marketplace.

## Slide 16
Benchmarking is a continuous effort of analysis and evaluation.
Care must be taken in deciding what to benchmark. It is impossible and impractical to evaluate every aspect of project management.
It is best to decide on those few critical success factors that must go right for your business to flourish.
For project management benchmarking, the critical success factors are usually the key business processes and how they are integrated.
If these key success factors do not exist, then the organization’s efforts may be hindered.

## Slide 17
Deciding what information to benchmark against is usually easier than obtaining that information.
Locating some information will require a critical search. Some information may be hard to find.
Some information you would find helpful might not be available for release because the organization that has it views it as proprietary.
Identifying the target companies against which you should benchmark may not be as easy as you believe.

## Slide 18
Benchmarking has become common since it was first popularized by Xerox during the 1980s.
Benchmarking is an essential ingredient for those companies that have won the prestigious Malcolm Baldrige Award.
Most of these award winners readily share their project management experiences.
Unfortunately, there are some truly excellent companies in project management that have not competed for these awards because they do not want their excellence displayed.
Benchmarking for project management can be accomplished through surveys, questionnaires, attending local chapter meetings of the Project Management Institute (PMI), and attending conferences and symposiums.
Personal contacts often provide the most valued sources of information.

## Slide 19
Benchmarking should not be performed unless your organization is willing to make changes.
The changes must be part of a structured process that includes evaluation, applicability, and risk management.
Benchmarking is part of the strategic planning process for project management that results in an action plan ready for implementation.

## Slide 20
Quality assurance includes all the activities related to satisfying the relevant quality standards for a project.
Another goal of quality assurance is continuous quality improvement.
Benchmarking generates ideas for quality improvements by comparing specific project practices or product characteristics to those of other projects or products within or outside the performing organization.

## Slide 21: 4.2. Quality Audits
The primary mechanism for determining the effectiveness of quality assurance activities is the quality audit.
Any audit is a structured review of performance against the plan.
A quality audit is a structured, independent review to determine whether project activities comply with organizational and project policies, processes, and procedures.
Quality audits are structured reviews of the quality management activities that help identify lessons learned that can improve the performance on current or future project activities.
The audit may use results obtained from quality control to determine if quality assurance activities are having the desired result.

## Slide 22
If results do not show conformance to specification, quality assurance activities should be reviewed and improved.
Quality assurance audits may be conducted on a scheduled basis (for instance, at the completion of major milestones) or may be conducted at random (for instance, only if quality control results exceed certain thresholds or the boss decides to initiate an audit out of the blue).
Quality assurance audits may be conducted by internal or external elements.
Audits are performed by project staff or consultants with expertise in specific areas.
External audits often provide more objective results and are often more respected by third parties, such as higher level management.

## Slide 23
The purpose of quality audit is to review how the project is using its internal processes to produce the products and services it will deliver to the beneficiaries.
Its goal is to find ways to improve the tools, techniques and processes that create the products and services.
A quality audit is a structured review of specific quality management activities that help identify lessons learned that could improve performance on current or future projects.
If corrective actions are needed, these must be approved through the change control processes.

## Slide 24: 3.4. The PDCA Cycle
The most popular tool used to determine quality assurance is the Shewhart Cycle.
This cycle for quality assurance consists of four steps: Plan, Do, Check, and Act.
These steps are commonly abbreviated as PDCA.
The four quality assurance steps within the PDCA model stand for:
Plan: Establish objectives and processes required to deliver the desired results.
Do: Implement the process developed.
Check: Monitor and evaluate the implemented process by testing the results against the predetermined objectives.
Act: Apply actions necessary

## Slide 25
The PDCA is an effective method for monitoring quality assurance because it analyzes existing conditions and methods used to provide the product or service to beneficiaries.
The goal is to ensure that excellence is inherent in every component of the process.
Quality assurance also helps determine whether the steps used to provide the product or service is appropriate for the time and conditions.
In addition, if the PDCA cycle is repeated throughout the lifetime of the project helping improve internal efficiency.

## Slide 26
The PDCA cycle is shown below as a never-ending cycle of improvement.
Quality assurance demands a degree of detail in order to be fully implemented at every step. Planning, for example, could include investigation into the quality of the raw materials used in manufacturing, the actual assembly, or the inspection processes used.
The Checking step could include beneficiary feedback or surveys to determine if beneficiary needs are being met or exceeded and why they are or are not. Acting could mean a total revision in the delivery process in order to correct a technical flaw.

## Slide 27
The goal to exceed stakeholder expectations in a measurable and accountable process is provided by quality assurance.
Quality Assurance is used to verify that the project processes are sufficient so that if they are being adhered to the project deliverables will be of good quality.

## Slide 28
Assurance Vs Control
Quality assurance is often confused with quality control; quality control is done at the end of a process or activity to verify that quality standards have been met.
Quality control by itself does not provide quality, although it may identify problems and suggest ways to improving it.
In contrast, quality assurance is a systematic approach to obtaining quality standards.

## Slide 29
Quality assurance is something that must be planned for from the earliest stages of a project, with appropriate measures taken at every stage.
Unfortunately far too many development projects are implemented with no quality assurance plan, and these projects often fail to meet quality expectations of the donor and beneficiaries.
To avoid problem the project must be able to demonstrate the consistent compliance with the quality requirements for the project.

## Slide 30: Case Study
In a project consisting of several hundred or even several thousand tasks, quality assurance activities can be difficult to track.
They should be assembled into a quality assurance plan that documents all activities and allows effective management.
Mature organizations may have a prescribed format for quality assurance plans.
If not, the project team will have to develop one.

## Slide 31
A quality assurance plan should include at least the following elements:
The work breakdown structure reference number for the task concerned
A statement of the requirement (usually from the customer)
A statement of the specification that is specific and measurable
A description of the assurance activity (what is to be done)
Schedule information (when it is to be done).
Designation of the responsible entity (who will do it)

## Slide 32: Figure A. quality assurance plan
WBS Ref | Requirement | Specification | Assurance Activity | Schedule | Responsible Entity
Excavating Modlue Writing for a given course | (from customer) Proper depth to be excavated Easy to understand self learning material | (specific and measurable) 2 X 4 X 20 80 Percentage of acceptance from the potential learners meters No . Of pages No. Of questions per chapter Answer keys | (what is to be done) 2 X 4 X20 Responses from the potentail learners(80%) | (when it will be done) One Week Four Months | (who will do it) Persons A and B Module writer

## Slide 33
Case Study: Task A — Select some aspect of your own work and prepare a one-line entry in the quality assurance plan format shown in the above Figure . Be specific about what will be done, when it will be done, and who will do it.
WBS Ref | Requirement | Specification | Assurance Activity | Schedule | Responsible Entity

## Slide 34: Summary
Quality assurance is the application of planned, systematic quality activities to ensure that the project will employ all processes needed to meet requirements identified during quality planning.
Quality assurance addresses the program; it is the combined set of activities that the project team will perform to meet project objectives.
Quality control addresses the outcomes; it is about monitoring performance and doing something about the results.
Defining quality assurance activities is the fourth step in a seven-step quality journey that provides a general framework for quality management.
Quality assurance activities are based on specifications and operational definitions.

## Slide 35
They include identified resources and responsible entities.
Metrics are the means of measurement that link requirements, specifications, assurance activities, and the metrics themselves.
The quality assurance plan lists all assurance activities in one place to assist in managing project quality.
Preparing a quality assurance plan is the fifth step in the quality journey.
Quality audits are structured reviews of the quality system.
They may be scheduled or random and conducted by internal or external elements.

## Slide 36
END of Chapter 4