INTRODUCTION

The Logical Framework Approach is an analytical and management tool which is now used (in one form or another) by most multi-lateral and bi-lateral aid agencies, international NGOs and by many partner governments for the management of development projects.

The Logical Framework Approach (LFA) was designed to address three basic concerns, namely that:

- Planning was too vague, without clearly defined objectives that could be used to monitor and evaluate the success (or failure) of a project;

- Management responsibilities were unclear; and

- Evaluation was often an adversarial process, because there was no common agreement as to what the project was really trying to achieve.

Project Logical Framework for creating Wells in rural area

| Project objective | Indicators | Means of verification | Assumption |
| --- | --- | --- | --- |
| GOAL Improve the health of villagers in rural communities. | Improvements in village residents’ health. | Life expectancy child and infant mortality; number or workdays missed due to ill health. | Reduction of water borne disease is a major factor in general health. |
| PURPOSE Reduction of waterborne disease. | Reduction in Guinea worm, bilharzias, diarrhoea and other water-borne disease. | Statistics from local health clinics in the reduction of patients due to water-borne disease. | Water from the well reduces water borne disease. |
| OUTPUTS Construction water well; access to improved water. | Availability of improved water. | Videos, pictures and surveys showing number of villagers accessing water daily | Village elders will allow construction. |
| INPUTS Purchase construction material. Basic hygiene workshops. | Existence of well. | Pictures and videos of villages where wells were built. | Funds can be raised to purchase materials. |